Counterplay — Phase 2 Product Document

Module 1 Engine + Full User Flow | March 2026

# Phase Overview

Phase 2 delivered the complete Module 1 user flow: a working prototype that takes a user's debt inputs, runs deterministic financial math, and returns a plain English explanation of their best debt optimization move. The product now produces real advisor-quality output for the balance transfer scenario.

This document captures the product decisions made in Phase 2, the user stories delivered, key tradeoffs, and what was deferred and why.

# What Was Delivered

## User Stories Completed

- As a user, I can enter my debt details and see whether a balance transfer would save me money.

- As a user, I see exact dollar amounts — how much I'm currently paying in interest, how much I'd save, what I'd need to pay monthly.

- As a user, I receive a plain English explanation of my result in the voice of a smart friend, not a compliance document.

- As a user, I see a conservative scenario (15-month window) alongside the standard (18-month) so I can stress-test my commitment.

- As a user, I see specific card recommendations appropriate for my credit score range.

- As a user, I see risk flags explained in plain language so I understand the downside before acting.

# Key Product Decisions

## Decision 1: Credit Score Not Re-Collected at Input

The input screen does not ask users to re-enter their credit score range. It reads it from the Supabase profiles table, which was populated during onboarding.

Rationale: The user already gave us this information. Asking again creates friction and signals that we didn't retain it. Pulling from the database is the right behavior — it also means the input screen stays focused on the debt-specific data we don't have yet.

Tradeoff: If a user's score has changed since onboarding, their analysis will use a stale value. Mitigation: add a 'Update my credit score' option to the profile settings page (Phase 3 item).

## Decision 2: Cash Flow Is a Risk Flag, Not an Eligibility Gate

The module spec made this explicit: monthlyFreeCashFlow >= minimumRequiredPayment appears in the eligibility block, but the interpretation is that tight cash flow should fire a risk flag, not kill the result entirely.

Rationale: A user who barely covers the required monthly payment deserves to know the move exists and what the risk is. Hiding the result is paternalistic. Showing it with a 'Tight payoff window' flag respects their ability to make their own decision.

## Decision 3: Risk Flag Messages Expanded in API Route, Not Module

The math module stores short flag names ('Utilization spike'). The API route maps these to full explanatory messages before passing to Claude.

Rationale: Two options were considered. Option A was to embed full messages in the TypeScript module. Option B was to map them in the API route. Option B was chosen because it keeps the module clean and avoids retesting validated logic. The module's job is math. Message copy belongs at the presentation layer.

## Decision 4: Markdown Rendering Deferred

Claude returns markdown-formatted text (e.g. **bold**). Phase 2 renders this as raw text — the asterisks are visible.

Rationale: The product is functional-first. Styling and rendering passes happen in Phase 3 after all modules are working. Adding a markdown parser now would add complexity before the core engine is complete.

Impact: Low. The output is readable. The 'oh shit' moment still lands. The bold formatting being visible is a cosmetic issue, not a functional one.

## Decision 5: Rate Limiting Deferred

Rate limiting logic is written (10 simulations/day per user checked against simulation_logs table) but not enforced.

Rationale: The app has one user — the founder. Rate limiting adds operational overhead with zero current benefit. The logic is ready to activate with one uncommented block before any public launch. This is the correct deferral — build the mechanism, delay the enforcement.

# Architecture Decisions

## Math Is Deterministic. Claude Is the Explanation Layer Only.

All financial calculations happen in simulateBalanceTransfer.ts before Claude sees anything. Claude receives a structured JSON object with pre-computed numbers and returns a plain English explanation. Claude does not perform any math.

Why this matters: It makes the output auditable. Every number Claude cites is verifiable from the module output. It also means the core logic can be tested independently — and it was (5/5 test cases passing before the UI was built).

This is the architecture decision that makes the product credible to a financial advisor and trustworthy to a first-generation wealth builder. Same output. Both reactions.

## sessionStorage for State Passing

The loading screen runs the module and stores the result in sessionStorage. The results screen reads from sessionStorage on mount.

Why sessionStorage over URL params: The result object is large and complex — serializing it in a URL is brittle. sessionStorage is appropriate for single-session state that doesn't need to persist.

Limitation: sessionStorage is cleared when the tab closes. If a user closes the tab on the results screen and returns, they see nothing and are redirected to the input screen. This is acceptable for V1 — result persistence is a Phase 3 item.

# Phase 2 User Flow

- User lands on /dashboard after sign in

- Clicks 'Run your analysis' → /dashboard/input

- Enters debt rows (type, balance, APR, min payment) and monthly free cash flow

- Hits 'Find my moves' → validation runs → /dashboard/loading

- Loading screen runs module, cycles messages, stores result

- Redirects to /dashboard/results

- Results screen renders structured output + fires Claude API call

- Claude explanation appears — the 'oh shit' moment

# Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Stale credit score range | Wrong module results for users whose score changed since onboarding | Add score update option to profile settings in Phase 3 |
| sessionStorage result loss | User loses results if tab is closed before they finish reviewing | Persist results to Supabase in Phase 3 with result history |
| Claude API cost at scale | Every explanation call costs tokens — unbounded at launch could be expensive | Rate limiting logic written and ready — activate before public launch |
| Legal / compliance exposure | Product outputs could be interpreted as financial advice | Legal disclaimer on every results screen. Language framed as simulation not advice. No recommendations — only 'here is what happens if you do X.' |

# Phase 3 Plan

## Must Have

- Modules 2–5: consolidation, sequencing, utilization, refinance

- Ranking engine: cross-module scoring, sequencing relationships, strategy object assembly

- Full strategy output: all eligible moves in ranked order with sequencing notes

- Markdown rendering: Claude explanation renders bold/formatting correctly

## Should Have

- UI design pass: Ramp / Linear / Stripe / Mercury aesthetic references

- Result persistence: save results to Supabase so users can return to them

- Credit score update: allow users to update their score range from dashboard

- Rate limiting: activate the written logic before any external users

## Nice to Have

- GitHub repo setup and public link

- Vercel deployment

- Base44 landing page with waitlist

- Google OAuth (V1.1)

# Phase 2 Success Metrics

- Zero TypeScript errors across all Phase 2 files — ACHIEVED

- Module 1 test suite: 5/5 passing — ACHIEVED

- End-to-end flow functional: input → loading → results — ACHIEVED

- Claude explanation working with real numbers — ACHIEVED

- Legal disclaimer present on results screen — ACHIEVED

- 'Oh shit' moment delivered on first test run — ACHIEVED